## Slide 1: MS Project Advanced course
Danny Puype – 2024

## Slide 2: Revision of basic concepts
Resources & calculations reviewed
Cost & material resources & cost calculations

## Slide 3: Advanced viewing
Working in time schedule views (task/resource) with 3 dimensions (planning, baseline, actuals)
Combination views
Network diagram, relationship diagram
Teamplanner
Resource graph
Detailed task form
Taskboard

## Slide 4: More features
Using budget costs
Inactivation of tasks
Agile : scrum and kanban
Leveling and leveling Gantt
Progress lines
Task calendars
Earned value

## Slide 5: Multi-projects
Working with master projects
Resource pools

## Slide 6: Advanced Customisations
Auto filters and filters
Custom groups
Custom fields
Field calculations & indicators
Custom tables
Customising views

## Slide 7: Reports
Creating reports with report generator
Managing reports
Multiple Timelines

## Slide 8: Macros
Using the macro recorder to record simple macros
Managing macros and code

## Slide 9: Templates
Procedure
Integrating advanced settings for calendar, resources etc.
PMBOK Project Template
Agile project management template

## Slide 10: Organizer
Working with Organizer
Resetting objects

## Slide 11: Project Online